## Slide 1: Project delivery research
July 2019

## Slide 2: The Problem
“All activity must make the council more efficient and effective”

## Slide 3: The Research
Ran 3 workshops with ICT
24 staff: UX, Business Analysts and Project Managers
Team asked what stops them from being able to achieve the problem statement
Research produced 6 insights

## Slide 4: Insight #1
Organisational culture impedes improvement
Resulting in:
risk averse approach which limits change and improvement
bureaucracy and lack of empowered decision making slowing down the efficiency of the project
lack of collaboration between departments slowing conversations down

## Slide 5: Insight #2
There’s little long-term and corporate-wide vision for a solution
Resulting in:
services jumping to a solution without considering the long term affects and success criteria
conflicting reasons for undertaking a project causes complications: savings or improvement?
limited recognition that PSN compliance, decommissioning of systems, data migration/cleansing is a part of a project
historic appreciation of system costs means current prices are compared against costs from when system was originally implemented
not one person owns a corporate system, causing conflicting decisions between service areas
the service owning their own budget means piecemeal purchasing of solutions
lack of resource approved of a long term solution – what happens after the project is completed?

## Slide 6: Insight #3
The requirements for a new solution are driven by the service’s preconceived assumptions
Resulting in:
jumping to a solution without understanding the problem or what users need
lack of buy in for user research / design and business analysis
the service buying an ‘off the shelf’ product and fitting the service to the solution
there is no such thing as ‘off the shelf’ – configuration is never taken in to account
restricted knowledge of existing system’s capabilities

## Slide 7: Insight #4
Time is the main driver for a project’s plan
Resulting in:
ICT usually informed at the point when there’s an urgent time factor, meaning there’s a rush to get it done, rather than to truly understand the problem and user experience / need
no time to show measurable improvements without being able to calculate outputs and achievements
no time to look at innovation by removing waste and increasing efficiency
it’s difficult to identify the benefits of the project without time to complete business analysis
it takes time to write a business case with detail required for board approval

## Slide 8: Insight #5
There’s a lack of buy-in from the business to work in a different way
Resulting in:
resistance to iterate on solution, expecting the whole solution from day 1
unwillingness to look in to improving business processes
expectation that ICT will deliver a system with minimal input from the business
lack of appreciation or different interpretation of how we work
current business case requirements are too strict to adapt with a changing organisation
new solution comes from the need to fix a problem rather than continual improvement

## Slide 9: Insight #6
Projects lack team roles that have the appropriate responsibilities and allocated resource
Resulting in:
it being hard to find the right person to make effective decisions in a timely way
clear roles within the project team are not set from the start, leading to waste
service areas not always giving enough resource to the project team to support the work

## Slide 10: Thank you!